LEVELLEDUP

# Complete Project Handoff

PUBG MOBILE Scrims & Tournament Platform | Product Rules, Architecture, Status, Audit Findings, QA, and Roadmap

Status date: 24 September 2026

Primary handoff decision: The Free/Paid Tournament financial/data-contract foundation is GREEN for its locked scope. Positive paid Session-attempt purchase remains intentionally unimplemented; the real paid-page label distinction still needs visual QA.

Next major action: refresh the deep audit against the CURRENT Git tree before broad new feature work.

# Executive summary

Purpose. This document is the single handoff reference for LevelledUp: product rules, architecture, what is complete, what is missing, what was runtime-proven, what is intentionally deferred, and the planned order of work.

Source-of-truth rule. The newest approved product decision and newest deployed migration override older behavior. Legacy fields may remain for history/compatibility, but UI must not present them as authoritative when the newer model supersedes them.

Green decision: The missing positive 700 PKR Session-attempt purchase does NOT block the Free/Paid foundation from being GREEN because it was explicitly excluded from that foundation scope. It remains a roadmap feature and must not be described as runtime-passed.

## Status legend

GREEN — runtime-proven for the stated scope.

PARTIAL — useful implementation exists, but the full production chain is incomplete or not fully tested.

NOT BUILT / PLANNED — product direction is known but the end-to-end implementation is absent.

DECISION NEEDED — do not code until behavior is explicitly agreed.

## Master status matrix

| Area | Status | Notes |
| --- | --- | --- |
| Free/Paid Tournament financial foundation | GREEN (foundation scope) | Free flow runtime-proven. Paid initial-fee vs Session-price separation runtime-proven. Positive paid Session-attempt purchase remains intentionally deferred. |
| Free Tournament E2E | GREEN | Stage fee 0, retries off, Session fee 0, no payment/credit rows, source_type=free, negative DB guards passed. |
| Paid Tournament initial registration E2E | GREEN | 500 PKR initial fee stayed separate from 700 PKR Session attempt price. Pending payment approval blocked; verified payment approval passed. |
| Positive paid Session attempt / retry purchase | PLANNED | No captain/admin purchase/mint path yet. Backend price derivation/negative guards exist; positive purchase is not runtime-proven. |
| Admin Stages & Sessions foundation | PARTIAL → strong base | Core create/configure/readiness/Session pricing UI exists after foundation work; lifecycle and broader workflow still need full audit/QA. |
| Session Entries management UI | NOT BUILT | Backend model exists, including free/registration/paid/earned/credit/admin-grant semantics; dedicated management UI remains deferred. |
| Lobbies & Operators modern UI | NOT BUILT | Backend is Session-aware with operator audit history. Existing/legacy UI must be replaced or upgraded. |
| Matches & Results | NOT BUILT / backend incomplete | Match/result data model exists, but trusted Admin operational APIs and UI are incomplete. |
| Leaderboard / public standings | NOT BUILT | No trusted public standings projection yet; current public leaderboard remains intentionally non-fabricated. |
| Teams / Squad core | PARTIAL | Core team system works; Co-Captain model and latest Squad-lock rule still require implementation. |
| Payments / Credits / Refunds | PARTIAL | Backend is advanced; Admin/user operational UI is substantially incomplete. |
| Audit / Staff / Settings | PARTIAL | Specific audit histories and staff RPCs exist; consolidated UI and generic audit/settings model are incomplete. |
| Notifications / Support / UID lifecycle | PLANNED | Product rules are defined at a high level; implementation remains future work. |
| Current full-project audit | STALE / must refresh | A deep static audit was completed before the latest foundation changes. Re-run against the current Git tree before the next major build phase. |

# 1. Project purpose and platform direction

LevelledUp is a Pakistan-first PUBG MOBILE scrims and tournament platform. It is being built for durable competitive operations rather than a one-off bracket page: free and paid tournaments, progressive qualification, multiple Sessions per Stage, audited finance, exact Lobby/Match identity, manual operations where PUBG MOBILE APIs are insufficient, and a mobile-first player/Admin experience.

## Architecture direction

Primary hierarchy: Tournament → Stage → Session → Session Entry/Attempt → Lobby → Match.

Stable IDs are authoritative; names, Lobby letters and Match numbers are presentation only.

Stage configuration is primarily a template/planning layer. Session owns the exact attempt contract. Lobby owns exact routing and optional Match-count override.

The product intentionally preserves history rather than deleting/rewriting past competition or financial records.

# 2. Technical environment and repository

| Item | Value | Handoff note |
| --- | --- | --- |
| Project root | E:\Scrims |  |
| Framework | Next.js 16.3.1 App Router, TypeScript, Tailwind, GSAP, Lenis |  |
| Backend | Supabase Auth + PostgreSQL + RLS + RPCs; @supabase/supabase-js and @supabase/ssr |  |
| Time model | Asia/Karachi product-facing; DB timestamptz stored as UTC |  |
| Reported repo main | 56b820e29bdfef834336562cb205c9ee9f6a7214 |  |
| Live Supabase project tested | ekpmwzhtqpfqdztxuela |  |
| Migration state | Reported Local + Remote clean through 20260913010000_free_paid_tournament_contract.sql |  |
| Secrets | .env.local is private. Browser-facing app must never use a service-role key. |  |

Backups: E:\Scrims_BACKUP_20260905 and E:\OpenAI_Codex_AppData_Backup_20260905.

Working-tree rule: The repository has historically had a dirty working tree. Any Codex continuation must inspect current status first and must not reset/revert/clean/stash existing work unless explicitly approved.

# 3. Locked product rules

## Terminology & hierarchy

User-facing term is Squad, not Roster. Legacy internal database names may remain where migration risk is unnecessary.

Primary hierarchy: Tournament → Stage → Session → Session Entry/Attempt → Lobby → Match.

Use stable UUID/public IDs for identity. Never use display names, “Match 1”, lobby letters, or team codes as the authoritative identity.

Professional Stage names are required; do not expose generic “Stage 1/2/3” as the primary user-facing naming model.

Mobile-first and responsive behavior is a product requirement, not a later polish item.

## Team & Squad

A Team has a permanent public ID in the LU-XXXXXX format.

A profile may have at most 3 active teams.

A Team may have at most 6 active Squad members. Active membership uses stable roster_number values 1–6; historical membership rows are preserved.

Target user-facing roles are Captain / Co-Captain / Player. Current implementation still contains older Member/Substitute semantics and must be migrated deliberately.

Captain-only powers: remove players, disband team, transfer Captaincy / appoint Captain.

Co-Captain target powers: accept recruitment/join requests, register for tournaments, perform payment-related actions, finalize Squad. Co-Captain does not automatically become Captain.

Squad lock is intended to equal tournament registration close. After lock: no new/replacement players; Captain may remove a player but cannot replace them; the team may continue short-handed.

A player in an active Tournament Squad cannot voluntarily leave; Captain removal is a separate audited action and historical Squad snapshots remain intact.

## Tournament participation — free vs paid

Tournament classification is derived from tournaments.entry_fee_minor: 0 = FREE; >0 = PAID. Do not maintain a duplicate editable tournament-type flag unless needed for a future migration.

Tournament entry_fee_minor is the Initial Registration Fee only. It is not the universal price for later attempts.

Each Session owns its authoritative attempt price via tournament_stage_sessions.entry_fee_minor and fee_currency.

Free Tournament: no normal payment flow, no credit debit for participation, Stage fee template = 0, Session fee = 0, retries disabled.

Paid Tournament: initial registration fee is positive; Stage/Session attempt prices remain positive. Session price may differ from the initial registration fee.

Paid initial registration creates an initial-registration entitlement, not a Session-priced retry allocation.

Free participation uses a real free participation source, not Admin Grant.

Admin Grant remains exceptional/manual access only, not the normal route for free tournaments.

## Retries & earned advancement

Free tournaments have no retries.

Paid tournaments may allow retries only where the Stage rules permit them. Any retry/extra attempt is paid at the exact Session price.

A team that succeeds in a previous Session/Stage earns exactly one payment-free attempt in the next Stage.

Earned qualification does not set the next Session price to zero and does not create unlimited free entries.

A team that is already qualified but chooses to play another attempt must pay for that additional attempt.

Admin configures how many teams advance (for example top 6 or top 7) after the Session/day’s matches. The advancement engine itself is not implemented yet.

Provisional standings should be calculated first; Admin confirms/publishes advancement. Manual override must preserve reason, Admin identity, timestamp, and history.

Tie-breaker rules are not finalized and must be discussed before implementation.

## Payments, credits & refunds

Manual payment exists today. Gateway schema exists, but Stripe integration is not implemented yet.

Initial registration payment amount must be derived by trusted backend logic from the Tournament; callers do not supply the authoritative amount.

Future Session attempt purchases must derive the amount from the exact Session; arbitrary caller-supplied amounts are not permitted.

Original payer/source provenance is permanent. Team-operational use of credit must never erase original ownership/provenance.

While a team is active, operational Team Credit is intended to be usable by Captain + Co-Captain. Co-Captain implementation is pending.

If a team disbands, unused credit should become directly available to the original payer. Captaincy transfer must not change financial provenance.

Before registration close, Captain withdrawal/disband may create credit for unused eligible paid entries. At/after registration close there is no normal Captain refund.

LevelledUp cancellation should refund/credit unused eligible entries. A paid entry becomes consumed irreversibly when its first applicable Match becomes live.

Refund mode is manual by default with optional automatic mode; changing refund mode is Super Admin-only and audited.

Desired duplicate-payment behavior: flag duplicate transaction/reference attempts for Admin review rather than auto-rejecting them. Current DB behavior still needs to be aligned to this rule.

## Stages, Sessions & Lobbies

Stage settings are templates/planning. Runtime attempt pricing belongs to Session; runtime match count belongs to Session default or Lobby override.

A Session is a stable scheduled competition/attempt unit beneath a Stage.

A Lobby belongs to one exact Session. Do not infer a Session once multiple Sessions exist.

Session owns max concurrent lobbies and default matches per lobby. Lobby may carry an explicit matches-per-lobby override.

Lobby operator assignment/reassignment must be audited and should eventually notify affected staff/teams where relevant.

Tournament Admins can operate tournament/stage/session/lobby/match/result/schedule workflows. Super Admin handles global sensitive finance/security/staff operations.

Desired staffing cap: exactly one Super Admin and at most two active Tournament Admins; backend already enforces the current staff model.

## Matches, results & scoring

PUBG MOBILE custom-room host data is not guaranteed by an official public API. V1 should use manual results plus screenshot/evidence where needed.

Team result data target: placement, kills/eliminations, placement points, kill points, penalties, total score; damage where available.

Player result target: stable player identity/UID, kills, damage, participation.

Match eligibility must use exact Tournament/Stage/Session Entry/Lobby/Match identity. Results must never be assignable to a team from the wrong Lobby.

Lineup is max 4 players selected from a Squad of up to 6 for the relevant Match/Session.

Raw result data is preserved. Penalty is a separate audited adjustment. Official score = raw score + penalty adjustment.

Result corrections/penalties require reason/evidence/Admin/audit history.

## UID / identity lifecycle

Captain may create an Unclaimed Player using a PUBG UID when that player has no LevelledUp account.

Later signup using the same UID should claim the existing identity instead of creating a duplicate.

Claim flow should support Captain approval when the player is in a team and Admin assistance when needed.

Super Admin may detach a UID from a profile after proof if PUBG account ownership changes; historical competition identity never moves retroactively.

Detach/reassignment requires double confirmation, reason/evidence, actor, timestamp, and effective-date history.

Future bans should support UID/profile/reason/Admin/date/evidence/notes/temp expiry; unban closes the ban rather than deleting history.

## Notifications, support & privacy

Persistent notifications should cover lobby/slot/time/operator changes, qualification, cancellation, payments/credit, Squad lock, and support.

In-app unread/history first; push/PWA later; native app is not required for V1.

Support/chat plus WhatsApp fallback is planned.

Public surfaces may show standings, performance, career and UID search where appropriate, but must hide payment references, private contact data, internal notes, and evidence.

Account deletion must be blocked/pending while credit/refund/payment/active tournament/dispute obligations exist; legally/operationally required competition history should remain preserved.

# 4. What has been completed

## Core stack and Supabase foundation

Next.js App Router + TypeScript + Tailwind + Supabase Auth/Postgres/RLS/RPCs are established. Public client uses URL + publishable key; service-role key must never be requested for normal app work.

## Team/Squad base system

Create team, lookup, join requests, recruitment, leave/remove/transfer/disband, team cap, six-member pool, stable roster numbers, and immutable/historical membership behavior largely exist.

## Tournament base

Tournament creation, draft/edit, registration windows, manual registration review, Squad snapshots/revisions, and initial payment review exist.

## Stage model

Named Stage identity, configuration, readiness/setup diagnostics, fee template, retry flag, knockout flag, advancement count, planning/concurrency, locking/version history exist in DB.

## Session model

Real tournament_stage_sessions exist with schedule, concurrency, default matches/lobby, status, stable identity, legacy backfill, and Session-owned authoritative pricing.

## Session Entry model

Stable Session participation identity exists with source/provenance/history, exact Tournament/Stage/Session/Registration/Team scope, active/cancelled lifecycle, and assignment linkage.

## Authoritative Session financial contract

Session attempt price is authoritative; Stage fee is creation template; paid/credit-backed Session attempts must match exact Session price.

## Free/Paid tournament contract

Free vs Paid classification and DB guards are deployed through 20260913010000. Free Tournament forbids paid/retry behavior; Paid Tournament keeps positive Stage/Session pricing.

## Free Tournament E2E

GREEN. Runtime verified against remote Supabase: free Stage/Session rules, Captain registration with no payment UI, approval without payment, free Session Entry, and zero financial rows.

## Paid initial registration E2E

GREEN for foundation contract. Runtime verified 500 PKR initial registration vs 700 PKR Session price separation, payment verification guard, approval provenance, and no accidental paid Session allocation.

## Secure credit/refund backend

Append-only payer-owned ledger, team-operational context, refund cases/mode history, debits/reversals and provenance exist in backend, though operational UI is incomplete.

## Payment destination backend

Versioned payment destination/history exists in backend. UI is still missing.

## Lobby/Session backend

Lobbies are Session-scoped, Session-local codes/order, optional Match override, operator assignment and append-only operator history exist.

## Admin role backend

One Super Admin + up to two active Tournament Admin seats are enforced; audited grant/revoke RPC exists.

## Homepage cleanup

Fake teams/leaderboard counts were removed. Public tournaments use real projection/fallback behavior. Responsive homepage and CTA artwork were implemented.

## Public leaderboard safety

No fake standings are emitted. The leaderboard remains intentionally empty/pending until a trusted standings projection exists.

# 5. What is not done / known gaps

Important: “Not done” does not mean “start coding immediately.” The current-tree deep audit comes first so we do not build on stale assumptions.

## Refresh deep audit against current Git tree

Required next. The previous deep static audit predates the latest Free/Paid foundation changes and must be re-run before broad implementation.

## Positive paid Session-attempt purchase

No Captain/Admin mint/purchase path or UI. Negative guard and price derivation are proven; positive 700 PKR flow is intentionally unimplemented.

## Stripe / gateway integration

Schema anticipates gateway payments, but no Stripe checkout/callback/verification implementation exists.

## Advancement / qualification engine

No immutable qualification-event model, provisional standings calculation, top-N confirmation/publish flow, or automatic Earned Entry creation yet.

## Tie-breakers

Not decided. Must be discussed before advancement implementation.

## Session Entry Admin UI

No complete table/create/cancel/provenance/history management screen yet.

## Modern Lobby & Operator Admin UI

Backend exists; current/legacy UI needs Session Entry-aware assignment and operator workflow.

## Stage/Session lifecycle operations

Create/configure is present, but open/start/complete/cancel lifecycle operations need a full current-tree audit; do not assume all required RPCs/UI exist.

## Match operations

Create/generate/start/end/cancel Match workflow is incomplete.

## Admin Results API/UI

Existing result primitives are not a complete secure Admin workflow. Need trusted read/write/finalize/review operations and evidence/penalties.

## Leaderboard & standings

No trusted standings aggregation/public projection. Must be built after Results/Advancement model is correct.

## Co-Captain implementation

Target role/permissions are locked but DB/RPC/UI conversion from current Member/Substitute model is not done.

## Squad lock rule correction

Locked product rule is registration-close. Existing historical roster_lock_at behavior must be audited/migrated safely.

## Payment destination UI

Admin cannot yet configure it in normal UI and payer cannot reliably see it in the intended final flow.

## Duplicate transaction review model

Desired rule is flag, not automatic rejection. Existing DB behavior requires redesign/migration.

## Credits/refunds Admin UI

Balance/debit/reversal/refund-case/review/mode/history controls need dedicated UI.

## Staff Management UI

Backend grant/revoke exists; no complete Super Admin staff screen.

## Generic Audit & Settings

Specific histories exist, but there is no complete platform-wide audit log/settings/security dashboard.

## Notifications & support

No complete persistent notification center/support workflow yet.

## UID claim/transfer/ban system

Rules are planned; DB/UI not implemented.

## Account deletion workflow

Blocking/pending rules are planned but not implemented end-to-end.

## Homepage remaining polish

Featured tournament/live scrim banner is unfinished. Historical real-browser hamburger/footer accordion inconsistency should be rechecked on current build.

## Solo/Duo formats

Unresolved. Do not change behavior until explicitly discussed.

# 6. Approved Admin information architecture

The generated Admin concept images are approved as layout/UX references, not as a specification of capabilities. Real backend functions, permissions and data determine what may be exposed. Do not create fake settings or actions simply because a reference image shows them.

| Section | Purpose | Implementation rule |
| --- | --- | --- |
| Overview | Summary cards, new-admin workflow, quick actions, pipeline, recent activity, today’s sessions. Must use real data only. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Tournaments | Create/edit tournament, status, initial fee type, schedule, public visibility. Existing base requires consolidation. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Tournament Control | Details, registration lifecycle, rules/public page/notifications/integrity checks, setup checklist. Only expose controls backed by real operations. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Stages & Sessions | Stage list, configuration/readiness, Session list/editor, Session pricing and runtime defaults. Foundation now exists and needs current-tree audit/polish. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Session Entries | Stable Entry ID, source/provenance, status, exact Session, Lobby assignment, create/cancel/history. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Lobbies & Operators | Session-scoped lobbies, operator assignment/reassignment, team assignments through Session Entry, immutable operator history. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Matches & Results | Match lifecycle, result entry/review/verify/publish, penalties/evidence, disputes/flags, leaderboard preview. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Teams & Registrations | Team/Squad snapshot, registration status, eligibility, Captain/Co-Captain, lock warnings, messaging. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Payments & Credits | Initial payments, Session-attempt purchases, payment destination, credit ledger, refunds, approval queue, finance safeguards. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Leaderboard & Results | Standings, recalculation, publishing queue, public visibility. Requires trusted results/standings backend first. | Expose only real, permission-safe operations; full-chain test before GREEN. |
| Audit & Settings | Specific audit histories, roles/permissions, financial settings, security/access. Do not fabricate platform settings that do not exist. | Expose only real, permission-safe operations; full-chain test before GREEN. |

# 7. Deep-audit findings that remain relevant

The earlier frontend was substantially behind the Session-based backend. Many authenticated-callable RPCs had no application caller, while several visible controls still used legacy architecture.

The central structural mismatch was old Tournament → Stage → Lobby UI versus the real Tournament → Stage → Session → Session Entry → Lobby → Match model.

Finance backend is much more mature than finance UI: credit ledger, refund cases/mode history, payment destination/versioning, Session pricing, and multiple audit histories exist but are not exposed end-to-end.

Reference-image concepts such as Finance Admin, Support role, generic maintenance mode, IP restrictions, 2FA settings, Discord/email controls and API-key rotation are not automatically real features.

Because the Free/Paid foundation changed several flows, old RPC/UI counts are stale. Recompute the inventory before using prior numbers for planning.

# 8. Free/Paid Tournament Foundation — verification record

## 8.1 Free flow — GREEN

Tournament initial fee = 0 PKR; Admin showed FREE; public UI showed INITIAL ENTRY: FREE.

Stage fee = 0; retry_allowed=false; positive fee and enabling retry were rejected by PostgreSQL with 22023.

Session authoritative attempt price = 0; positive Session price was rejected with 22023; runtime configuration persisted at 2 concurrent Lobbies / 4 Matches per Lobby in the test.

Captain registration displayed continuous sections 01–03 with no Payment section, payment methods, transaction input, or payment history.

Admin approval succeeded without verified payment and created an exact active free Session Entry with trusted provenance.

Payments = 0, paid allocations = 0, credit-ledger rows = 0.

Negative tests were rollback-only and left state unchanged; lint, TypeScript, build and diff-check passed.

## 8.2 Paid initial-registration flow — GREEN for foundation scope

Runtime test deliberately separated prices: Tournament Initial Registration Fee = 500 PKR; Session attempt price = 700 PKR.

Manual payment creation derived 500 PKR from the Tournament; caller did not supply the authoritative amount.

Approval with only a pending payment was rejected with P4508. Verified payment remained exactly 500 PKR.

Approval created exactly one entitlement with source_type=registration and explicit initial-registration provenance.

Approval created zero paid Session allocations; Session still stored 700 PKR after approval.

Attempting to fund the 700 PKR Session with the 500 PKR payment was rejected with 22023 and left zero paid allocations.

No product code or migration changes were needed for this E2E run; earlier failures were test-script issues caught by correct product guards.

Explicit deferred gap: A positive 700 PKR Session-attempt purchase/allocation has no Captain/Admin purchase/mint path yet. The negative guard and read-only price derivation are proven, but a positive purchase is NOT runtime-proven and must remain listed as unimplemented.

Role-separation limitation: The same authenticated account acted as Admin and Captain in the paid E2E. Amount/provenance logic was exercised, but true cross-account role separation remains a release-hardening test.

Pending visual QA: Open the real paid registration page and visually confirm “Initial Registration Fee” and “Session attempt price” are clearly distinct. This is a UI acceptance item and does not invalidate the financial-contract result.

# 9. Test fixtures intentionally retained

| Fixture | Name | Details |
| --- | --- | --- |
| Free E2E tournament | TEST - Free Tournament Contract 20260913 | Public ID LU-T-KQWZW837; Stage Open Qualifier; Session Free Session 1; Team Haider (LU-EP3JLD); confirmed test registration; finalized Squad; one active FREE Session Entry. |
| Paid E2E tournament | TEST - Paid Tournament Contract 2026-09-24 07:18 | Initial registration 500 PKR, Session attempt 700 PKR; payment reference E2E-PAID-MUF79YQ3. |
| Additional Paid E2E drafts | 3 draft TEST tournaments | Created by failed E2E script iterations. Do not delete without explicit approval; immutable/history constraints may apply. |

Deletion rule: Do not delete these fixtures without explicit approval. Historical or financial rows may be intentionally immutable.

# 10. Roadmap / order of work

## 0. One remaining visual QA check

Open the real paid registration page and visually confirm “Initial Registration Fee” and “Session attempt price” are clearly distinct. This is UI QA, not a financial-contract blocker.

## 1. Refresh the complete deep audit

Re-audit current Git tree + migrations + real Supabase state. Rebuild the RPC-to-helper-to-page-to-button matrix and identify dead/legacy/missing controls after recent changes.

## 2. Overview + Tournaments + Tournament Control

Bring the admin entry point in line with real setup/readiness and remove stale legacy assumptions.

## 3. Finish Stages & Sessions

Audit current foundation, add missing lifecycle/edit operations only where backend contract supports them, and close responsive/error-state gaps.

## 4. Session Entries + paid attempt purchase

Build exact Session Entry management and the positive Session-attempt purchase path. Manual payment first; Stripe can follow as a dedicated finance integration.

## 5. Payments, Credits & Refunds

Payment destination UI, duplicate-reference flagging, credit balances/debits/reversals, refund cases/mode/history, cancellation workflows.

## 6. Lobbies & Operators

Replace legacy assignment flow with Session Entry-aware assignment, operator transfer, history, readiness and notifications.

## 7. Matches & Results

Trusted Match lifecycle, exact Lobby eligibility, manual result entry, evidence, penalties, review/finalize/publish.

## 8. Teams & Registrations

Implement Co-Captain permissions, correct Squad-lock timing, refine eligibility/warnings/history.

## 9. Advancement + Leaderboard

Top-N configuration, provisional rankings, Admin confirmation, immutable qualification events, Earned Entries, withdrawals/replacement, standings/public projection.

## 10. Audit / Staff / Settings

Staff management, consolidated audit views, finance/config histories, real settings/security controls only.

## 11. Notifications / Support / UID lifecycle

Persistent notifications, support workflow, UID claim/ownership-transfer/ban controls, privacy/account deletion.

## 12. Release hardening

Cross-role E2E (separate Admin/Captain accounts), mobile QA, accessibility, error states, load/edge cases, migration/state reconciliation, proper Git checkpoints.

# 11. Open decisions — discuss before coding

Tie-breaker order: Not finalized. Must define exact standings tie order before advancement/leaderboard implementation.

Captain inactivity takeover: Proposed: audited request + approvals + Super Admin review → Co-Captain to Captain. Not finalized.

Solo / Duo support: Unresolved. Current historical schema contains format concepts, but product behavior must be discussed before changes.

Stripe rollout details: Stripe is desired for paid/custom tournaments, but exact checkout, currency/provider rules, webhooks, reconciliation and rollout sequence remain to be designed.

Advancement edge cases: Qualified team withdrawal / next eligible replacement concept is approved at a high level, but exact deadlines and tie handling need implementation design.

# 12. Definition of GREEN and QA rules

A feature is only GREEN when the entire chain works: DB → RPC/action → page/tab → visible control → click → permission → DB change → UI refresh → success/error → manual test.

No dead buttons, backend functions with no intended UI (except true internal/security helpers), UI controls calling missing functions, fake/demo public data, broken permissions, hidden runtime errors, or materially unusable mobile layouts.

Important actions must preserve audit/history and show meaningful error/empty/loading states.

Static type/lint/build success is necessary but does not replace authenticated runtime testing.

When Codex cannot access real auth/network context, report the blocked layer; never weaken RLS/auth or introduce service-role browser logic to force a test.

Minimum code validation: npm run lint • npx tsc --noEmit • npm run build when practical • git diff --check. These checks do not replace authenticated/manual E2E.

# 13. Codex / implementation working rules

Use one manageable Codex task at a time. Small focused fix → GPT-5.6 Sol Medium. Complex multi-section UI or broad audit → Sol High.

If Codex is already running, do not interrupt merely to change effort level.

On continuation: inspect dirty working tree and continue; do not restart, reset, revert, clean, stash, or discard existing work.

Latest approved product rule overrides older behavior. Any unresolved rule that affects money, tournament behavior, permissions, or user flow must be discussed and approved before implementation.

Do not use service-role keys in the app or ask the user to expose them.

Do not weaken RLS/auth because Codex sandbox networking fails.

UI and functionality must be built together. Do not ship “pretty” controls without real backend operations.

Reference images are layout inspiration only. Never implement a control solely because the concept image shows it.

Mobile usability has priority over desktop polish.

Use ⓘ help only for terminology/setup concepts that genuinely need explanation.

# 14. Important migrations / architecture milestones

| Version | Migration | Purpose |
| --- | --- | --- |
| 20260902020000 | tournament_stage_identity_and_names | Professional Stage identity/naming. |
| 20260902030000 | stage_configuration_and_readiness | Stage rules, fee template, retry/knockout/advancement readiness. |
| 20260903010000 | stage_planning_and_setup_foundation | Planned/concurrent Lobby metadata and setup diagnostics. |
| 20260903020000 | tournament_admin_payment_destination_history | Admin/payment destination history and staff-model work. |
| 20260903030000 | stage_scoped_matches_and_setup_checks | Stage-scoped Match setup checks and legacy clarification. |
| 20260905010000 | tournament_stage_sessions | Real Sessions, Session-scoped Lobbies, operator history, Session runtime defaults. |
| 20260905020000 | tournament_session_entries | Stable Session Entry identity; Session-aware assignments and finance scope. |
| 20260908010000 | authoritative_session_financial_contract | Session-owned attempt price and price history; exact-price paid/credit behavior. |
| 20260913010000 | free_paid_tournament_contract | Deployed Free/Paid contract; free participation; no-retry/no-payment rules; paid initial-registration vs Session-price separation. |

# 15. Public/homepage state

Homepage uses the approved dark/orange esports direction and is responsive/mobile-first.

Fake public teams, fake 10K+/500+ counters and fake leaderboard data were removed. Public tournament presentation should use real authorized data only.

Public leaderboard remains intentionally non-fabricated while a trusted standings projection is absent.

Desktop/mobile final CTA artwork exists under public/images. Featured tournament/live-scrim banner remains unfinished.

A prior real-browser/phone issue affected hamburger/footer accordion interaction despite Codex-browser success. Re-test on the current build before redesigning it.

# 16. Handoff instructions for the next developer / agent

Read this document first, then inspect current Git status and remote/local migration history.

Do not trust old audit counts. Run a fresh full audit against the current Git tree and deployed schema.

Preserve deployed migration history. Use new migrations for new schema/contract changes; do not rewrite already-deployed history.

Keep Initial Registration Fee and Session attempt price separate in DB, server actions, UI labels and tests.

Do not implement positive Session-attempt purchase until the fresh audit confirms the current RPC/action surfaces and intended money flow.

Do not implement advancement until tie-breaker behavior and remaining edge cases are explicitly decided.

Work one admin section at a time; map every real capability to intentional UI and test the complete chain before marking GREEN.

Never fabricate public data, capabilities, staff roles or security controls.

# 17. Compact glossary

| Term | Meaning | Rule |
| --- | --- | --- |
| Tournament | Overall competition container; owns initial registration fee and top-level registration window. | Use stable identity and preserve history. |
| Stage | Named competitive phase; holds templates/planning such as fee template, retry/knockout and advancement count. | Use stable identity and preserve history. |
| Session | Exact scheduled attempt unit within a Stage; owns authoritative attempt price and runtime Lobby/Match defaults. | Use stable identity and preserve history. |
| Session Entry / Attempt | Stable right for one registration/team to participate in one exact Session, with immutable source/provenance. | Use stable identity and preserve history. |
| Lobby | Exact Session-local room/group; owns assignments and optional Match-count override. | Use stable identity and preserve history. |
| Match | Exact competitive game under a Lobby. | Use stable identity and preserve history. |
| Initial Registration Fee | Tournament-level price required to enter a paid Tournament. | Use stable identity and preserve history. |
| Session attempt price | Session-level price for a later paid attempt/retry. | Use stable identity and preserve history. |
| Earned Entry | One payment-free next-Stage attempt earned by qualification; does not alter the Session price. | Use stable identity and preserve history. |
| Registration entitlement | Initial paid-tournament participation entitlement created after verified initial registration payment; not a Session-priced retry allocation. | Use stable identity and preserve history. |
| Free Entry | Normal non-financial participation source for free tournaments. | Use stable identity and preserve history. |
| Admin Grant | Exceptional manually granted participation; not normal free-tournament participation. | Use stable identity and preserve history. |
| Credit | Auditable financial value with permanent original payer provenance and operational team context. | Use stable identity and preserve history. |

END OF HANDOFF — continue from the current Git tree, not from stale assumptions.