Project Handoff & Master Status

Complete implementation snapshot, audit findings, known gaps, and next-build roadmap

DOCUMENT 1 OF 2 • STATUS / ARCHITECTURE / ROADMAP

Prepared as a handoff snapshot • 22 September 2026

For the next developer / AI / operator taking over LevelledUp

# Contents

01. Executive snapshot

02. Source-of-truth and snapshot warning

03. Product and technical architecture

04. Environment, repository, and deployment state

05. What has been completed and verified

06. Area-by-area implementation status

07. Deep-audit findings that remain open

08. Admin panel status and reference information architecture

09. Public website / homepage status

10. Team and Squad status

11. Tournament participation and finance status

12. Matches, results, advancement, and leaderboard status

13. Known test data and manual verification

14. Unresolved / deferred decisions

15. Prioritized roadmap from here

16. Definition of done and QA gates

17. Migration register

18. Key routes and code surfaces

19. Handoff instructions for the next developer or AI

# 1. Executive snapshot

LevelledUp is a Pakistan-first PUBG MOBILE scrims and tournament platform. The project has a substantial Supabase/PostgreSQL backend with strong history, finance, Stage/Session, team and registration foundations, but several operational areas still lack complete application wiring. The current build strategy is to finish one end-to-end competition slice at a time instead of adding broad UI on top of incomplete flows.

| Item | Current state |
| --- | --- |
| Project root | E:\Scrims |
| Branch | master |
| Known HEAD baseline | bbe8244 (initial Create Next App commit; working tree contains substantial later work) |
| Latest deployed migration | 20260913010000_free_paid_tournament_contract.sql |
| Remote migration history | Reported clean: every migration through 20260913010000 Local + Remote; no pending migrations |
| Free Tournament flow | GREEN — remotely verified end-to-end |
| Paid Tournament flow | PENDING — price-separation E2E test prepared, not yet reported complete |
| Overall free/paid foundation | PARTIAL until paid flow is proven |
| Admin rebuild | PARTIAL — Stage/Session foundation recently wired; remaining sections still require deep audit/build |
| Automated tests | No dedicated automated product/migration test suite yet |

Most important next action Run the prepared PAID Tournament E2E test with different Tournament Initial Registration Fee and Session attempt price. If it passes, mark the free/paid foundation GREEN, refresh the current-tree audit, then continue with Session Entries and the remaining Admin workflow.

# 2. Source-of-truth and snapshot warning

This handoff combines the uploaded repository snapshot, migration files, prior deep-audit outputs, and the latest Codex implementation/test reports supplied in this conversation. The local project has changed after some uploaded archives were created, so a future maintainer must distinguish historical snapshot evidence from the latest local state.

Uploaded source snapshot: the app/components/lib/hooks archives largely reflect the project around 8 September 2026.

Later local work: Codex made additional changes on 13 September 2026, including the free/paid Tournament contract and related UI corrections. Those exact latest files were not re-uploaded in this conversation.

Latest deployed migration: 20260913010000 is reported applied remotely, but that migration file is not present in the earlier uploaded migration bundle.

Rule priority: a newer explicitly approved product decision overrides an older migration comment, old roadmap statement, reference image, or earlier handoff note.

No guessing: before implementing a section, inspect the current E:\Scrims working tree and latest migrations rather than treating this document as executable source code.

Handoff safety rule Do not reset, clean, revert, or replace the current dirty working tree merely because an older uploaded archive looks different. Inspect current local files first and preserve existing work.

# 3. Product and technical architecture

The current architecture is intentionally identity-first and history-preserving. Tournament names, “Match 1”, or visible labels are not authoritative identities; UUID-backed entities and explicit parent relationships are.

| Layer | Current authoritative model / note |
| --- | --- |
| Competition hierarchy | Tournament → Stage → Session → Session Entry / Attempt → Lobby → Match |
| Participation identity | Session Entry is the stable right for one registration/team to participate in one exact Session. |
| Squad terminology | User-facing term is “Squad”; legacy internal DB names may remain where safe. |
| Time | Product timezone: Asia/Karachi (PKT). Database timestamps remain timestamptz / UTC. |
| Frontend | Next.js 16.3.1 App Router, React 19, TypeScript 5, Tailwind CSS 4, GSAP, Lenis. |
| Backend | Supabase Auth + PostgreSQL + RLS + trusted RPCs. Publishable key with user session; no service-role client in the app. |
| Security model | Important mutations are DB-authoritative via RLS/RPC checks; financial/history tables are intended to be append-only or tightly guarded. |
| Responsive priority | Mobile-first; desktop remains dense/admin-efficient but cannot be the only usable layout. |

Tournament → Stage → Session → Session Entry → Lobby → Match

Deprecated mental model Older application code was built around Tournament → Stage → Lobby → Match. Any remaining UI that skips Session / Session Entry must be treated as legacy until re-audited.

# 4. Environment, repository, and deployment state

These operational details matter because the project has a large dirty working tree and a history of Codex Desktop restoring stale visible workspace state.

| Topic | Current handoff information |
| --- | --- |
| Project directory | E:\Scrims |
| Run locally | npm run dev from E:\Scrims |
| Supabase env | .env.local should contain only the public Supabase URL and publishable key. Never add or request the service-role key. |
| Backups | Full project backup: E:\Scrims_BACKUP_20260905; Codex app-data backup: E:\OpenAI_Codex_AppData_Backup_20260905 |
| Codex workspace | Prefer a current Codex project chat attached directly to “Scrims ¦ Local ¦ master”. Preserve the old thread; do not use it as the source of current filesystem truth. |
| Git | Working tree has historically contained staged, modified, and untracked migrations/files. No clean checkpoint/commit was created during the latest free/paid work. |
| Latest schema deploy | 20260913010000 applied from the correct E:\Scrims directory after migration history was confirmed clean. |
| Restricted-network caveat | Codex sandbox/network can produce fetch/EACCES failures while normal browser/PowerShell works. Do not weaken auth or schema because of a restricted-tool networking failure. |

Archive hygiene Future project archives should exclude .git, .next, node_modules, tsconfig.tsbuildinfo, and .env.local.

# 5. What has been completed and verified

The list below separates strong verified work from older static-only findings. “GREEN” means the full relevant chain was actually exercised where possible; “implemented” means code/schema exists but may still need full runtime verification.

| Area | Status | What is complete / verified |
| --- | --- | --- |
| Core auth/profile | IMPLEMENTED / PARTIAL | Signup, login, email confirmation, logout, profile creation/update and auth redirects exist. Password recovery and avatar editing remain absent. |
| Team core | IMPLEMENTED | Create team, permanent LevelledUp team ID, up to 3 active teams/profile, join requests, recruitment, leave/remove, captain transfer, disband, roster history. |
| Persistent Squad model | IMPLEMENTED / PARTIAL | Up to 6 active members, stable roster number 1–6, immutable tournament Squad revisions/finalization. Latest desired Co-Captain role and registration-close lock rule are not fully implemented. |
| Manual tournament payments | IMPLEMENTED / PARTIAL | Submission and Admin verify/reject flow exists; initial payment uses Tournament fee. Payment destination UI and desired duplicate-warning behavior remain open. |
| Credit/refund backend | IMPLEMENTED / UI PARTIAL | Cancellation credits, refund-mode foundation, credit ownership ledger, debits/reversals and provenance exist. Most operational UI is missing. |
| Stages | IMPLEMENTED / UI PARTIAL | Permanent Stage identity, professional names, fee/configuration templates, readiness/setup functions, audit/versioning exist. Stage/Session foundation UI was added in latest local work. |
| Sessions | IMPLEMENTED / UI PARTIAL | Real Session entity, schedules, concurrency, match defaults, Session-owned authoritative price, price history/locking, Session lobby ownership. |
| Session Entries | IMPLEMENTED / UI MISSING | Stable Session Entry identity; paid/earned/credit/admin_grant plus new free source. Exact modern management UI is deferred. |
| Free Tournament contract | GREEN | Remote E2E verified: zero initial fee; Stage fee 0; retry off; Session price 0; payment UI absent; approval creates free Session Entry; no payment/paid allocation/credit rows; negative DB tests passed. |
| Paid Tournament contract | PENDING | Static correction completed: Initial Registration Fee uses Tournament fee; Session attempt price is separate. E2E price-separation test still pending. |
| Homepage cleanup | IMPLEMENTED | Fake teams/metrics removed; public tournament projection used; leaderboard no longer fabricates standings; responsive redesign and CTA artwork added. |
| Build quality | PASS on latest free flow verification | npm run lint, npx tsc --noEmit, npm run build, and git diff --check all passed after the free-flow verification run. |

## Verified Free Tournament E2E fixture

| Object | Verified value / behavior |
| --- | --- |
| Tournament | TEST - Free Tournament Contract 20260913 |
| Public ID | LU-T-KQWZW837 |
| Stage | Open Qualifier |
| Session | Free Session 1 |
| Team | Haider (LU-EP3JLD) |
| Runtime Session config | 2 concurrent lobbies; 4 matches per lobby |
| Registration | Confirmed; Squad finalized without any payment row |
| Session Entry | Active; source_type='free'; exact Tournament/Stage/Session/Registration/Team scope; financial source IDs NULL |
| Financial side effects | Payments 0; paid allocations 0; credit-ledger rows 0 |
| Negative protections | Positive Stage fee, retry=true, positive Session price, FREE payment row, and paid entry route were rejected |

# 6. Area-by-area implementation status

This matrix is the practical handoff inventory. It combines the September deep audit with later free/paid foundation changes. Any area marked “re-audit” should be checked against the current local tree before coding because the uploaded source archives predate the 13 September edits.

| Area | Status | Current reality | Next work |
| --- | --- | --- | --- |
| Authentication / profile | PARTIAL | Core flow works; password reset/recovery and avatar editing are not built. | Add recovery/avatar only when prioritized. |
| Team creation / join / recruitment | MOSTLY WORKING | Core team and recruitment controls were wired in the static audit. | Preserve while role model is upgraded. |
| Captain / Co-Captain / Player | NOT DONE | Current DB/UI still reflects old member/substitute model in places. | Dedicated role migration + permission/UI pass. |
| Tournament create/edit | PARTIAL | Admin forms exist; “Initial Registration Fee” semantics corrected in latest local work. | Paid E2E verify; then re-audit current controls. |
| Tournament lifecycle | PARTIAL | Open/close/cancel exist; complete start/live/conclude/publish workflow remains incomplete. | Design exact trusted transitions + UI. |
| Stages | PARTIAL / RE-AUDIT | Backend strong; latest foundation added Stage UI/configuration for free/paid rules. | Re-audit current tree, then close missing lifecycle/readiness gaps. |
| Sessions | PARTIAL / RE-AUDIT | Backend strong; foundation UI exists for creation/config/pricing; lifecycle transition APIs remain a known gap. | Verify paid flow; add lifecycle operations later. |
| Session Entries | BACKEND ONLY | Stable identity exists and free source is now supported; no dedicated management screen. | Build Admin Session Entries section after current-tree audit. |
| Lobbies / operators | PARTIAL / LEGACY UI | Session-aware backend and operator history exist; legacy tournament-scoped UI was wrong once multiple Sessions exist. | Replace with Session-aware Lobbies & Operators UI. |
| Matches | INCOMPLETE | Tables/guards exist; trusted create/start/end/complete operations and UI are incomplete. | Design Match operations before Results UI. |
| Results | INCOMPLETE | Result schema/calculation functions exist, but old mutation functions were not app-executable and no UI exists. | Create authorized result workflow with evidence and immutable finalization. |
| Advancement | NOT DONE | Only placeholders/config fields; no immutable qualification event model. | Build after Results; provisional top-N then Admin confirm/publish. |
| Manual initial payments | PARTIAL | Initial registration payment flow works; free tournaments omit payments. | Paid E2E test; payment destination UI. |
| Stripe / gateway | NOT DONE | DB has gateway concept but no Stripe integration. | Future dedicated finance task. |
| Credits / refunds | BACKEND STRONG / UI MISSING | Ledger/refund primitives exist with provenance and history. | Payments & Credits Admin section. |
| Duplicate transaction handling | RULE MISMATCH | Current DB historically auto-rejects active duplicate references; desired product behavior is flag + Admin review. | New audited correction later. |
| Payment destination | BACKEND ONLY | Versioned destination/history exists; UI not yet exposed to payer/Admin. | Add to finance UI before real paid operations. |
| Leaderboard | NOT IMPLEMENTED | Public page intentionally avoids fake standings; no trusted aggregate projection. | Build after Results/advancement. |
| Audit / settings | PARTIAL DATA / NO UNIFIED UI | Many append-only event histories exist; generic audit/settings center does not. | Aggregate real histories; do not invent aspirational controls. |
| Staff management | BACKEND ONLY | Super Admin + max two active Tournament Admin seats exist; no management UI. | Dedicated staff UI later. |
| Notifications / support | NOT DONE | No complete persistent notification system; support/WhatsApp fallback planned. | After authoritative lifecycle events. |
| UID claim / transfer / bans | NOT DONE | Future identity ownership/claim/ban model agreed at product level. | Dedicated identity/security workstream. |
| Public homepage | MOSTLY DONE | Responsive redesign, real public tournament data, no fake leaderboard. | Resolve real-phone interaction issue and unfinished featured/live artwork as needed. |
| My Tournaments / closed detail | NOT DONE / DEAD LINKS | Older audit found disabled My Tournaments and inert closed “View Details”. | Re-audit then implement truthful history/detail routes. |
| Automated regression suite | NOT DONE | No dedicated migration-chain/RLS/authorization/product E2E suite. | Add after core competition chain stabilizes. |

# 7. Deep-audit findings that remain open

The 6 September deep static audit was performed before the latest Stage/Session/free-paid foundation work. It remains the baseline for the rest of the project, but counts and individual caller status must be refreshed after the September 13 changes.

| Historical audit metric (6 Sep) | Result |
| --- | --- |
| SQL migrations in that audit | 42 |
| Public application tables introduced | 32 |
| App Router pages | 11 + framework not-found |
| Exported server actions | 34 |
| Distinct Supabase RPC names referenced by application | 34 |
| Additional named operational/helper DB functions with no src caller | 30 |
| Important visible control groups audited | 44 |
| Working by static trace | 24 |
| Partial | 9 |
| Dead | 3 |
| Wrong backend | 4 |
| Wrong permission/product-role model | 1 |
| Visible control groups retaining legacy architecture wiring | 11 |

Do not reuse the old count as a current count Stage/Session/free-paid work after this audit changed frontend RPC wiring. Re-run the caller/control audit on the current E:\Scrims tree before declaring a final remaining-function count.

## Known high-impact gaps from the audit

Session Entries still need a dedicated Admin UI and later player-facing history/participation views.

Legacy Lobby creation/assignment UI must be replaced with exact Session + Session Entry selection; otherwise multi-Session Stages are unsafe.

Trusted Match lifecycle operations are incomplete; no full Admin Match operations screen exists.

Results need authorized mutation, evidence, lineup eligibility, penalties, verification/finalization, and public standings projection.

Payment destination backend exists but the real payer/Admin UI is still missing.

Credit spending/reversal/refund case operations are mostly backend-only.

Co-Captain is not yet represented through DB authorization and UI.

Squad lock timing must be aligned to registration close, not the older independent roster-lock behavior.

Duplicate payment references should be flagged for review rather than hard-rejected, but the current old constraint behavior conflicts with that rule.

Advancement/qualification needs immutable events and Admin confirmation; tie-break policy is still unresolved.

Public leaderboard must remain honest/empty until a trusted finalized-results projection exists.

No generic audit/settings model should be invented just to match a concept image; expose real histories and real capabilities only.

# 8. Admin panel status and reference information architecture

Ten Admin reference screens were approved as the visual/layout direction. They are references, not a contract that every visible concept control already exists. Real database capabilities and permissions decide what is built.

| Reference section | Approved design intent | Current implementation reality |
| --- | --- | --- |
| Overview | Summary cards, Start Here workflow, quick actions, Tournament pipeline, activity, today’s Sessions. | Needs rebuild on real data. |
| Tournament Control | Header/status, details, registration/public visibility, rules/notes/timeline/checklist. | Partially existing; expand only with real capabilities. |
| Stages & Sessions | Stage list, Session table/editor, settings/lobbies/entries/matches/logs, readiness. | Foundation recently implemented; current-tree re-audit required. |
| Session Entries | Filters, stable Entry ID, source/provenance/state/Lobby, create/cancel/history. | Backend exists; UI deferred. |
| Lobbies & Operators | Session-scoped Lobby list, operator assignment, team assignments, immutable history. | Backend exists; legacy UI must be replaced. |
| Matches & Results | Start/end/submit/verify/publish, result table, notes, timeline, flags, preview. | Backend/API incomplete; UI not built. |
| Teams & Registrations | Teams/registrations table, Squad/eligibility, confirmations, notes. | Existing base; Co-Captain/lock rules still need update. |
| Payments, Credits & Refunds | Payments, credit ledger, refund cases, safeguards, approval queue. | Backend strong; UI severely incomplete. |
| Leaderboard & Results | Standings filters, recalc/publish/export, visibility, publishing queue. | Trusted aggregate/publish model not built. |
| Audit & Settings | Audit histories, roles/permissions, real platform settings/security controls. | Only some histories/roles are real; avoid fake settings. |

Concept-image rule Some image controls were aspirational (for example extra staff roles/security toggles). Never implement a control merely because it appears in a generated reference image.

# 9. Public website / homepage status

The homepage redesign was intentionally separated from the backend-heavy Admin work. The direction is dark/orange esports, mobile-first, and honest about data availability.

Fake teams (for example Vanguard X / Ruthless / Phantom / Nova / Axiom), fake “10K+ players” and “500+ scrims” claims were removed.

The old static leaderboard data file was removed and /leaderboard now communicates that official standings are pending rather than fabricating standings.

Public tournament cards use the public tournament projection; free tournaments display FREE and paid cards use Initial Registration Fee wording.

PageLoad was changed so the page is visible by default and animation is progressive enhancement rather than an opacity-0 failure mode.

Responsive header, mobile Hero, How It Works, CTA breakpoint artwork and footer work were implemented and tested across common viewport sizes.

Known real-device issue: hamburger/footer accordion interactions reportedly worked in Codex browser but not consistently in a normal browser/phone. Debug hydration/cache/z-index/pointer-events before redesigning.

Final CTA desktop/mobile artwork exists in public/images. Brand crest and horizontal logo assets exist.

Featured tournament/live scrim banner/artwork remained unfinished in the previous design pass.

# 10. Team and Squad status

The team foundation is one of the healthier areas, but the latest approved role model has not yet replaced all older role assumptions.

| Capability | Current state / note |
| --- | --- |
| Permanent team identity | LU-XXXXXX-style permanent public ID; team history preserved. |
| Team cap | Maximum 3 active teams per profile. |
| Squad size | Maximum 6 active members; stable roster_number 1–6. |
| Tournament Squad revisions | Immutable revision snapshots; current revision finalized/locked. |
| Captain | Single Captain; transfer is explicit/atomic. |
| Co-Captain | Approved product role but not fully implemented in DB/server/UI. |
| Old Substitute role | Should disappear from user-facing product; old internal values may need migration/compatibility handling. |
| Self-leave during active Tournament Squad | Blocked by backend for an active finalized/locked Squad; Captain removal remains distinct. |
| Disband during tournament | Competition history and paid/consumed participation can remain preserved rather than deleting history. |
| Squad lock timing | Desired rule is registration close. Existing older roster_lock_at behavior still requires correction/audit. |

# 11. Tournament participation and finance status

The financial design separates ownership/provenance from operational use. The latest pricing model also separates the initial Tournament registration payment from the price of a later exact Session attempt.

| Concept | Current rule / implementation status |
| --- | --- |
| Initial Registration Fee | tournaments.entry_fee_minor + tournaments.currency. This is the first paid registration amount for a paid Tournament. |
| Session attempt price | tournament_stage_sessions.entry_fee_minor + fee_currency. It is authoritative for one exact Session attempt and may differ from the initial fee. |
| Stage fee | Stage fee is a template used when creating Sessions; it must not silently mutate existing Session contracts. |
| Free Tournament | Tournament initial fee 0. Stage/Session fee 0, retry disabled, payment UI absent, normal entry uses source_type=free, no financial rows. |
| Paid Tournament | Initial fee > 0; Stage/Session prices must remain positive. Initial payment and future Session attempt purchases are distinct contracts. |
| Earned entry | One payment-free next-Stage attempt earned by qualification; does not change the Session’s configured price. |
| Admin Grant | Exceptional/audited manual access only; not a substitute for ordinary free entry. |
| Credit entry | Uses exact credit ledger provenance and should debit the exact positive Session price. |
| Payer provenance | Original verified payment submitter remains the permanent financial owner/source even if operational team membership changes. |
| Team credit | While team is active, approved design allows Captain + Co-Captain operational use; payer leaving should not strand team credit. |
| Disbanded team credit | Unused credit should become directly available to the original payer; captaincy transfer must not change provenance. |
| Refund mode | Backend supports manual/automatic configuration and history; UI still missing. |
| Payment destination | Versioned backend exists; payer/Admin UI still missing. |
| Gateway / Stripe | Planned alongside manual payment for paid tournaments; not implemented. |

# 12. Matches, results, advancement, and leaderboard status

This is the largest remaining competition-operations block. The intended design is manual-first with strong evidence/audit rather than pretending that PUBG MOBILE custom-room data is automatically available.

| Area | Target behavior | Current state |
| --- | --- | --- |
| Lineup | Maximum 4 actual Match players selected from the finalized Squad of up to 6. | Not fully implemented in Match workflow. |
| Raw team result | Placement, kills, points, damage if available; preserve raw facts. | Schema foundations exist; full UI/authorization incomplete. |
| Player result | Stable identity/UID, kills, damage, participation. | Not built end-to-end. |
| Evidence | Screenshot evidence for V1; history preserved. | Dedicated complete evidence workflow not built. |
| Penalties | Raw score preserved; separate penalty; official score = raw + penalty; reason/evidence/admin/time/audit. | Product rule agreed; implementation pending. |
| Result lifecycle | Draft → review/verify → publish/finalize; no silent overwrite. | Current result API/UI incomplete. |
| Advancement | System calculates provisional top N at Session end; Admin confirms/publishes; immutable qualification event. | Not implemented. |
| Qualified replay | Already-qualified team may play another attempt only by paying; no duplicate qualification slot. | Not implemented. |
| Public leaderboard | Only finalized/authorized standings; no fake/sample data. | Current page is honest placeholder / empty official standings. |
| Disputes | Fixed window, evidence, decision log and preserved history. | Future work. |

# 13. Known test data and manual verification

The latest remotely verified fixture should be treated as preserved test history unless the database provides a safe supported retirement/archive path. Do not delete immutable history to “clean up” a test.

| Test item | State |
| --- | --- |
| Free test tournament | TEST - Free Tournament Contract 20260913 / LU-T-KQWZW837 |
| Stage / Session | Open Qualifier / Free Session 1 |
| Team | Haider / LU-EP3JLD |
| Registration | Confirmed, finalized Squad |
| Session Entry | Active FREE source; no paid/credit sources |
| Free negative tests | Rollback-only invalid Stage fee, retry, Session price, payment and paid-entry attempts rejected. |
| Paid test fixture | Not yet reported complete. Create a clearly marked test with different Tournament fee vs Session attempt price. |

# 14. Unresolved / deferred decisions

These items must not be guessed or silently implemented. They need an explicit product decision before behavior is locked.

| Decision | Current state |
| --- | --- |
| Tie-break order for advancement/standings | UNRESOLVED. A final rule must be published before production competition. |
| Solo / Duo support | UNRESOLVED. Do not change squad assumptions without discussion. |
| Captain inactivity / replacement Captain flow | PROPOSED only: audited request + approvals + Super Admin review → Co-Captain to Captain. Not locked. |
| Exact advancement edge cases | High-level model approved; immutable qualification event, tie handling and override details still need dedicated design. |
| Later-stage public paid entry | Progressive model supports paid retries where configured, but exact format rules should be explicit per tournament. |
| Stripe/gateway operational details | Planned but not designed/implemented; needs provider/account/legal verification. |
| Unified generic Audit/Settings scope | Only build real settings and histories. Generated reference image contained aspirational controls. |
| Payout/KYC operations | Present in original business roadmap but not yet part of the implemented platform flow. |
| Legal/tax/publisher requirements for paid launch | External launch gate; requires current professional/publisher/payment-provider confirmation. |

# 15. Prioritized roadmap from here

The guiding rule is to finish one complete operational chain before opening the next. The order below reflects dependency risk, not visual appeal.

| Order | Workstream | Definition of the next milestone |
| --- | --- | --- |
| 0 | Finish Paid Tournament foundation | Run the prepared E2E test with different Tournament fee vs Session attempt price. Verify payment row, approval, first-Session entitlement, price separation and negative DB rules. Mark free/paid foundation GREEN only if it passes. |
| 1 | Refresh deep audit on current local tree | Recount current RPC callers, dead controls, permissions and routes after Sep13 changes. Do not rely on the Sep6 missing-caller count. |
| 2 | Session Entries | Build Admin Session Entry list/create/cancel/history around exact Session identity, provenance and source type. No fake sources. |
| 3 | Lobbies & Operators | Replace legacy Lobby UI with Session-aware Lobby creation, exact Session Entry assignment, operator assignment/reassignment and append-only history. |
| 4 | Matches & Results | Create trusted Match lifecycle operations; lineups; manual results; evidence; result review/finalization; penalty model; authorization. |
| 5 | Teams & Registrations role correction | Implement Captain / Co-Captain / Player permissions and registration-close Squad lock behavior. |
| 6 | Payments & Credits | Payment destination UI; duplicate flagging; Session retry purchase path; credit/refund operational screens; later Stripe/gateway. |
| 7 | Advancement | Provisional standings → top N → Admin confirm/publish → immutable qualification event → one earned next-Stage attempt. |
| 8 | Leaderboard & public results | Trusted finalized-results aggregation, publish/unpublish controls, public standings/history. |
| 9 | Audit & Settings / Staff | Unify real histories; Tournament Admin seat management; only real settings/security controls. |
| 10 | Notifications / support / identity | Persistent in-app notifications, push later, support/WhatsApp fallback, UID claim/transfer/ban systems. |
| 11 | Hardening | Automated migration-chain tests, authorization matrix, browser E2E, concurrency/idempotency tests, Git checkpoint. |

# 16. Definition of done and QA gates

A feature is not complete because an RPC or component exists. LevelledUp uses a full-chain completion rule.

DB → RPC/action → page/tab → visible control → click → permission → DB change → UI refresh → success/error → manual test

No dead buttons or controls that do nothing.

No backend function intended for an operator flow with no practical UI unless intentionally internal/helper-only.

No UI control calling a missing, obsolete, or wrong-scope RPC.

No fake/demo public data presented as real competition data.

Permissions must be enforced at the database boundary, not only by hiding buttons.

History/financial identities must remain immutable where designed; no silent deletes/rewrites.

Mobile and desktop flows must both be usable.

Each section needs explicit empty/error/loading/success behavior.

Run lint + TypeScript + build + diff-check for each substantial implementation batch.

For schema changes, verify migration order/history and run remote E2E only after safe apply. Never broadly push unexpected pending migrations.

Mark GREEN only after real end-to-end verification where the environment permits it.

# 17. Migration register

The uploaded bundle contains 43 migrations through 20260908010000. A 44th migration, 20260913010000_free_paid_tournament_contract.sql, was created later locally and is reported deployed remotely. The one-line purposes below are a handoff index, not a substitute for reading the SQL before changes.

| Migration | Purpose (from migration name) | Phase |
| --- | --- | --- |
| 20260823180000 | Create profiles | Core / teams |
| 20260823210000 | Create teams | Core / teams |
| 20260823220000 | Create team roster members | Core / teams |
| 20260825090000 | Secure team lookup | Core / teams |
| 20260825210000 | Repair team lookup security | Core / teams |
| 20260825230000 | Allow multiple active teams | Core / teams |
| 20260825234500 | Create team join requests | Core / teams |
| 20260826003000 | Complete core team management | Core / teams |
| 20260826013000 | Optional ign team transfer disband | Core / teams |
| 20260826023000 | Team recruitment v1 | Core / teams |
| 20260826033000 | Create tournaments | Tournament core |
| 20260826043000 | Create tournament registrations | Tournament core |
| 20260826053000 | Create tournament matches | Tournament core |
| 20260826063000 | Create match results | Tournament core |
| 20260826073000 | Create admin authorization | Tournament core |
| 20260826083000 | Create admin tournament management | Tournament core |
| 20260826093000 | Preserve tournament history | Tournament core |
| 20260826103000 | Admin tournament registration management | Tournament core |
| 20260826113000 | Tournament registration time boundaries | Tournament core |
| 20260826123000 | Public tournament projection | Tournament core |
| 20260826133000 | Deferred tournament roster finalization | Tournament core |
| 20260826143000 | Tournament stages multi lobby slots | Tournament core |
| 20260827010000 | Correct tournament roster model | Tournament core |
| 20260828010000 | Tournament manual payments | Payments / credits / participation |
| 20260828020000 | Editable tournament squad revisions | Payments / credits / participation |
| 20260828030000 | Tournament cancellation team credits | Payments / credits / participation |
| 20260828040000 | Manual tournament lobby assignment | Payments / credits / participation |
| 20260830010000 | Cancelled tournament payment reconciliation | Payments / credits / participation |
| 20260830020000 | Prevent duplicate manual payment references | Payments / credits / participation |
| 20260830030000 | Restrict tournament credit reads | Payments / credits / participation |
| 20260830040000 | Tournament assignment identity projection | Payments / credits / participation |
| 20260830050000 | Stage session financial refund foundation | Payments / credits / participation |
| 20260831010000 | Secure credit ownership ledger | Payments / credits / participation |
| 20260901010000 | Pre registration close withdrawal credits | Payments / credits / participation |
| 20260902010000 | Disbanded team tournament participation | Stage / admin planning |
| 20260902020000 | Tournament stage identity and names | Stage / admin planning |
| 20260902030000 | Stage configuration and readiness | Stage / admin planning |
| 20260903010000 | Stage planning and setup foundation | Stage / admin planning |
| 20260903020000 | Tournament admin payment destination history | Stage / admin planning |
| 20260903030000 | Stage scoped matches and setup checks | Stage / admin planning |
| 20260905010000 | Tournament stage sessions | Sessions / Session Entries |
| 20260905020000 | Tournament session entries | Sessions / Session Entries |
| 20260908010000 | Authoritative session financial contract | Authoritative pricing / free-paid contract |
| 20260913010000 | Free paid tournament contract | Authoritative pricing / free-paid contract |

# 18. Key routes and code surfaces

The route inventory below comes from the uploaded application snapshot; latest local Stage/Session additions should be re-read directly in E:\Scrims because Sep13 edits are newer than the archive.

| Route / surface | Purpose / current note |
| --- | --- |
| / | Public homepage, public tournament projection, honest/no-fake-data presentation. |
| /login | Password sign-in. |
| /register | Account creation. |
| /auth/confirm | Email OTP/PKCE confirmation route. |
| /welcome | Authenticated confirmation landing. |
| /account | Profile and aggregate credit balance. |
| /team | Squad dashboard, team management, recruitment, cancellation history. |
| /find-team | Team lookup and recruitment. |
| /tournaments/[tournamentId]/register | Captain registration, Squad finalization, initial payment when paid, slot/assignment information. |
| /leaderboard | Official standings placeholder until trusted projection exists. |
| /admin | Tournament management / creation. |
| /admin/tournaments/[tournamentId] | Tournament control; latest local tree includes Stage/Session foundation changes beyond the uploaded snapshot. |
| src/lib | Supabase/data/action helpers; inspect before adding direct queries. |
| src/hooks | UI hooks; earlier lint issue in useSectionAnimation was later reported clean in current build checks. |
| src/proxy.ts | Request/auth proxy behavior; include in auth/route audits. |
| supabase/migrations | Authoritative evolving DB contract. Latest rule/migration wins; never rewrite deployed history casually. |

# 19. Handoff instructions for the next developer or AI

Use this short checklist before touching code. It is designed to prevent the same stale-state, guessed-architecture, and partial-flow problems that earlier work exposed.

Open E:\Scrims and inspect git status / dirty worktree. Do not reset or clean it.

Read the latest migrations first, especially Session, Session Entry, authoritative Session pricing, and the Sep13 free/paid contract.

Confirm remote migration history before any schema apply. Never use a broad push if older pending/divergent migrations appear.

Re-run a focused current-tree audit for the section being changed: backend object → helper/action → page/component → visible control → permission → mutation → refresh → errors/history.

Use approved Admin reference images only for layout/UX direction; do not invent backend behavior from the image.

If a product decision affects money, competition rules, permissions, lifecycle, or user flow and is not already locked in the rulebook, stop and ask for approval.

Implement one manageable Codex task at a time and preserve existing work when interrupted.

Do not use fake public data, service-role keys, direct insecure writes, or silent history rewrites.

Verify responsive behavior on mobile first and then desktop.

Before declaring GREEN, complete the full chain and run lint, TypeScript, build, diff-check, plus manual/remote E2E where applicable.

Current continuation point The next prepared technical action is the paid-tournament E2E verification. Do not jump ahead to Session Entries/Lobbies/Results until that price-separation foundation is proven or a defect is fixed.